This page is not fully translated, yet. Please help completing the translation.
(remove this paragraph once the translation is finished)

Processmonitoring Client (PMC)

The Processmonitoring Client provides an overview of the elapsed time of a process. This feature can only be used after a specific frame for processing time has been assigned to all pending activities and the CPM has been activated. The corresponding estimated points in time are displayed within the PMC client in a diagram.

Element	Description
1	In this section the temporal progress is depicted by a diagram. The vertical black line indicates the current time. Each activity has its own dedicated time line which length corresponds to the estimated processing time until completion. An activity which is currently undergoing processing is highlighted by blue color. An activity is highlighted by green color if successfully completed within the predefined time frame. Furthermore, the degree of the filling of this specific activity will appropriatly depict the percentaged time it took for the activity to get completed. If an activity takes longer than initially expected, then the entire time line will be highlighted in red color. To make things easier the background of the lines representing distinct activities is alternatingly colored in light green an white.
2	The preferred process definition can be selected via this drop-down menu.
3	Each of the process instances related to the selected process definition are distinctively shown in a list. The most recent instances appear on top of this list.
4	In case of selected process instances this options gives the unique opportunity to decide which activity should be shown.
5	This options enables the decision to exclusively display activities with a certain status.
6	This field allows you to decide if only activities with starting points within a certain time range should be displayed.
7	At the same time activities with ending points lying within a certain time range may be shown.
8	This option gives you the discretion to only display activities with expected starting points within a certain time range.
9	This field enables you to decide if only activities will be shown which are assigned to a certain user in his capacity as an Assignee.
10	The list of all activities can be arranged and sorted according to a wide range of elements.
11	Within this search field filters can be applied to the list depicting activities.
12	With this option the settings of a certain time range can be changed in order to search more effectively for desired activities. In this option settings relating to the starting and the ending dates like days (d) and hours (h) can be selected.
13	With the option Navigation map the user can decide which section of the client he would like to view. By rearranging the purple bars a particular section can be displayed and enlarged as desired.

Relevant information will be shown by clicking on the arrow of each activity of an instance Diese Informationen ergeben sich durch einen Klick auf den Pfeil der jeweiligen Aktivitäten einer instance und werden als Dropdown-Menü angezeigt. In diesem zusätzlichen Fenster wird angezeigt wie viele der Aufgaben innerhalb dieser Aktivität bereits erledigt wurden. Es werden zudem Informationen über den Bearbeiter und den Endzeitpunkt gegeben.

Balkendefinition

Element	Beschreibung
Dieser Balken symbolisiert, dass die Aufgabe vor dem festgesetzten Endzeitpunkt beendet worden ist. Grau hinterlegt wird die übrig gebliebene Zeit dargestellt. Wenn der Balken nur grün dargestellt wird, ist keine weitere Bearbeitungszeit übrig geblieben. Mouseoverinformationen:
Hier wird durch blaue Färbung des Balkens angezeigt, dass die Aufgabe noch in Bearbeitung ist. Durch den grau hinterlegten Bereich wird aufgezeigt, wie viel Restzeit noch vorhanden ist. Mouseoverinformationen:
Hier wird aufgezeit, dass die Aufgabe noch in Bearbeitung ist (blaue Einfärbung), jedoch die Zeit der Bearbeitung überschritten worden ist (rote Einfärbung). Mouseoverinformationen:
Dieser Balken beschreibt die Situation, dass die Aufgabe in Bearbeitung ist, jedoch zu einem verspäteten Zeitpunkt angefangen wurde. Der rote Bereich zeigt den Zeitraum auf, der seit dem geplanten Startzeitpunkt bis hin zum tatsächlichen Startzeitpunkt vergangen ist. Wenn die Aufgabe verspätet angefangen wurde, jedoch trotzdem noch in der vorgesehenen Zeit erledigt wurde, färbt sich der Balken für den entsprechenden Bereich grün. Mouseoverfunktionen:
Der graue Balken symbolisiert, dass eine Aufgabe noch nicht angefangen worden ist. Mouseoverinformationen:
Dieser Balken sagt aus, dass die Aufgabe zwar beendet worden ist, jedoch mit Verzug.

Symbole

Element	Beschreibung
Dieses Symbol zeigt an, dass die Aufgabe erledigt wurde.
Dieses Symbol sagt aus, dass die Aufgabe noch in Bearbeitung ist.
Dieses Symbol sagt aus, dass die Aufgabe noch nicht ausgeführt werden kann, da auf den Vorgänger gewartet wird. (Nur im Mouseover verfügbar)
Durch dieses Symbol können Mails an den Bearbeiter der Aufgabe gesendet werden.